## Slide 1: Draw Something
Sprint 1 Presentation
Yingwen Zhang & Tianqi Zhao

## Slide 2: Project Background
Draw Something is a 2-player web game app. After a user login, he can either create a new room or join an existing room.
During the game, drawer draws a picture based on given keyword, and guesser can submit his guess. If guess correctly, or time runs out, game is over and both users earn a point.
From home page, a user can have access to his own points and rank.

## Slide 3: Team Members
Tianqi Zhao (Andrew ID: tianqiz)
Yingwen Zhang (Andrew ID: yingwenz)

## Slide 4: Original Goal for Sprint 1
Finish the main functionality of game, namely that is drawing, guessing and timer counting down.
There could only be one game before both players go back to home page.

## Slide 5: Current Progress of Project
The main functions of a game is completed;
When a game is over, players can have choice between beginning a new game and going back to home page.

## Slide 6: Technologies Used in Project
Django Channels
HTML5 Canvas
Fabric.js
jQuery.countdown.js

## Slide 7: Tianqi Zhao’s Progress
1. Home page: list all the rooms
2. “Draw” button is clicked: display drawer’s page, open a WebSocket, create a new game
3. Canvas implementation: draw on canvas, send canvas content to guesser per 0.1 second
4. Message receiving: display wrong guess, end game due to time running out, end game due to correct guess
5. Timer implementation: jquery.countdown.js

## Slide 8: Yingwen Zhang’s Progress
1. Guesser page: when “guess” button is clicked, render the guesser page, create the websocket connection to server
2. Canvas synchronization: display synchronized canvas on guesser’s page
3. Submit guess: send guesser’s answer to server
4. Show guess result: show the result of guesser’s answer(correct, incorrect, empty)
5. End game: end the game if guess correctly or time out.

## Slide 9: Goals for Sprint 2
Support user register, login and profile
Implement Room creation, room searching and correct room joining
Establish game restore